Project Work – Week 10

---
Tasks
- Test and see how the ID identification code of the “11k hands” works.
- Isolate images with the same hand position form, and list the to folders.
- Train & create new model with those images.
  - Get new evaluation metrics and compare.
- Research and read papers about hand or face recognition techniques.

---
Issues
- Could not extract evaluation metrics for ID identification.
  - Needed to complete other tasks.
  - Will continue after I have finished with interim report.
- New confusion matrix for isolated images dataset is incorrect.
  - Possible issue might be the small amount of images per user that were used for training.

---
ID identification “11k hands”
Hand image acquisition
  - Customized scanners or digital scanners and cameras
Preprocessing extracting the region of interest
  - Extracting the region of interest (RoI)
Extract geometrical and local features from RoI
  - Feature Extractors (Radon transform, LBP extractor, Gabor filter, scale invariant feature transform (SIFT) extractor, customized shape, geometrical, or figure feature extractors.
Matching Process
  - extracted features are used to drive the final decision, which is taken based on either a similarity metric or by an off-the-shelf classifier

---
Train new model
- Downloaded the csv with all the hand dataset & filtered only the dorsal hand for male & female.
  - Created txt files in order to use get_data.m
- Isolated pictures with open hand and arranged them correctly.
- After that, trained the new model
  - 1st try crashed, 2nd done but confusion matrix was incorrect [0 0 ; 0 0].

---
Train Accuracy vs Iteration

---
Two stream network model ???

---
Hand Geometry Identification
- Based on the measurements of the shape of the contour of the hand.
- Advantages
  - Medium cost
  - Low computational cost algorithms
  - Low template size
  - Very easy and attractive to users
  - Lack of relation to police, justice, criminal records ???

---
Feature Extraction
- Capture a sample of the user’s biological data, process it, and extract set of features.
  - Image Capture
  - Pre-processing
  - Feature measurement
  - Feature selection

---
Pre-processing
- After the image is captured pre-processing is performed
- Convert image into a black and white
  - Arithmetic operation: Ibw = << Ir + Ig> - Ib >
  - Edge detection algorithm (Sobel Function)

---
Measurements
- Widths: Each of the four fingers, palm, three interfinger points.
- Heights: The middle & little finger, palm
- Deviations: middle point of finger – middle point of the straight line between interfinger point and last height where finger is measured.
- Angles: Between intefinger points and the horizontal.

---
Feature Selection
- 31 features extracted.
- Performed statistical analysis – discrimirability of the features.
  - Ratio of interclass and intraclass variabilities.??
  - Higher ratio, more discriminant the feature is.
- Features reduced to 25.

---
Classification
- Euclidean distance
- Hamming distance
- Gaussian Mixture Models (GMMs)
- Radial Basis Function Neural Networks (RBF)

---
Results
- GMM shows better results
- The Equal Error Rate remains similar in each technique for different vector sizes.
- FAR & FRR is:
  - More accurate: 9 features
  - Smoother: 25 or 21 features
- GMM has higher computational cost & template size

---
Face Recognition
- Most biometric identification system involve two main steps:
  - Feature extraction: Analyse biometrics and extract features.
  - Feature matching: Compare extracted features to input features.

---
Residual CNN
“Directly learns a mapping from face images to a compact Euclidean space where distances directly correspond to a measure of face similarity”.

---
Process flow for building and using a face recognition system

---
RCNN for feature extraction

---
Difference from Standard CNN
Shortcut connection in a neural network
Triplet loss learning

---
Next goals
- Finish the face detection paper
  - Biometric (face) detection methods
  - Histogram of oriented gradients (HOG) method
  - Face normalisation
  - Feature Extraction and Face Recognition
- Read papers about important hand biometrics for hand recognision.
- Research about building my own CNN model
- Finish Interim Report.