Project Work – Week 8

---
Tasks
- Evaluation Metrics Research.
- Fix the error in get_data.m, in order to create image folders for male and female.
- Use evaluation metrics with the classifier/CNN model for different hand dataset and compare.
- Use the same method for combined hand datasets.

---
Issues
- SVM confusion matrix doesn’t complete even after 2 hours. - Continued with CNN model
- Other hand dataset did not categorize male or female images. - Did it myself
- Could not extract confusion matrix from the new hand datasets .
  - Pre-processing runs only in some images (none in female folder).
  - Possible issue might be the images background.

---
get_data.m error
Problem
- Error using textscan - Invalid file identifier
- Could not find a file (fileID = -1)
- Possible Linux issue
Fix
- Entered into debugging
- Checked the folder paths and names
- Erased “\” and “//”
- Tested and Verified the get_data.m

---
Classification Metrics
- Accuracy
- Precision
- Recall
- F1-Score
- Specificity
Confusion Matrix

---
CNN Confusion Matrix Extraction
- Run get_data.m for male and female folders.
- Apply pre-processing to all images (male, female)
- Load CNN network.
- Get actual classes from the image labels.
- Get predicted classes from network and images.
- Extract confusion matrix from confusionmat().

---
Confusion Matrix
Experiment 1- Palmar
Experiment 1 - Dorsal
N = 1000	Female	Male
Female	463 (TN)	37 (FP)
Male	110 (FN)	390 (TP)
N = 1000	Female	Male
Female	473 (TN)	27 (FP)
Male	33 (FN)	467 (TP)

---
Accuracy
- Gender recognition from dorsal hand images is 9% more accurate than palmar.
- Possible ways to improve the palmar accuracy by extracting more features
Accuracy = {True Positive + True Negative} over {Total Samples}
- Accuracy (dorsal) = 0.94 or 94%
- Accuracy (palmar) = 0.85 or 85%

---
Precision
- Specific performance metric
  - Class distribution imbalanced
- Not much information
  - 500 samples for each gender
Precision = {True Positive} over { True Positive + False Positive }
- Precision (dorsal) = 0.945 or 94.5%
- Precision (palmar) = 0.913 or 91.3%

---
Recall
- For dorsal hand images True Positives (male) are predicted more accurately .
- Better sensitivity.
- Again more feature extraction might improve it.
Recall = {True Positive} over {True Positive + False Negative}
- Recall (dorsal) = 0.934 or 93.4%
- Recall (palmar) = 0.78 or 78%

---
F1-Score
- Metric to combine precision and recall
  - Harmonic mean of precision & recall
- Trade-off
  - Higher precision means less recall?
F1Score = {2 * Precision * Recall } over {Precision + Recall}
- F1Score (dorsal) = 0.939
- F1Score (palmar) = 0.841

---
Specificity
- True Negative Rate
  - Ability to predict true negative (Female)
- Similar ability to predict if a prediction does not belong to a specific category.
Specificity = {True Negative} over {True Negative + False Positive}
- Specificity (dorsal) = 0.946 or 94.6%
- Specificity (palmar) = 0.926 or 92.6%

---
Next goals
- Debug the MATLAB code for SVM confusion matrix extraction.
- Debug the pre_processing.m to check the issue with the new hand dataset.
  - Possible need to edit image backgrounds.
- Get evaluation metrics for other hand dataset, and combination of hand dataset.
- Train a new model, and repeat the process.